GENAI ARCHITECTURE EXPLORER

Business Design & Requirements Document

From PII Scrubbing Agent to an Explainable, Secure, Agentic AI Learning Platform

Document Purpose Define the business vision, target users, end-to-end capabilities, architecture, detailed requirements, delivery phases, security controls, evaluation approach, and acceptance criteria for a hands-on platform that teaches how Generative AI and Agentic AI systems work by making every important component observable and configurable.

| Field | Value |
| --- | --- |
| Document Type | Business Design / Business Requirements (BD/BRD) |
| Product | GenAI Architecture Explorer |
| Initial Capability | PII Scrubbing Agent |
| Version | 1.0 |
| Status | Draft for implementation |
| Date | August 24, 2026 |

# 1. Executive Summary

The GenAI Architecture Explorer is a modular, hands-on AI systems laboratory designed to help developers, architects, technical leaders, students, and security practitioners understand how modern Generative AI and Agentic AI applications operate internally. Rather than hiding behavior behind a chatbot interface, the platform exposes the full execution lifecycle: prompt construction, model parameters, token usage, chunking, embeddings, vector retrieval, memory, tool calls, agent state, security decisions, evaluation, cost, latency, and final output.

The existing PII Scrubbing Agent becomes the first production-style capability inside the platform. It will evolve into a reusable AI Data Security Tool that can be called by users, workflows, or autonomous agents. As the platform expands, the same runtime will support RAG, memory, tools, multi-step agents, human approval, red-team testing, and multi-agent collaboration.

Core Product Principle Every AI response should be inspectable. A user should be able to answer: What data was used? What memory was recalled? Which chunks were retrieved? Which tool was called? Which prompt was sent? Which model ran? What did it cost? Why was an action allowed or blocked?

# 2. Business Problem and Opportunity

## 2.1 Problem Statement

Most AI tutorials demonstrate isolated APIs instead of explaining how complete AI systems work together.

Frameworks can hide critical behavior such as prompt construction, agent state, retries, retrieval decisions, and tool permissions.

Developers often understand RAG, memory, vector databases, and agents conceptually but do not see the exact data moving between components.

Agentic AI introduces new operational and security risks: prompt injection, data leakage, excessive tool permissions, unsafe actions, looping, and silent failure.

AI quality is often judged manually without repeatable evaluation, tracing, cost analysis, or regression tests.

Security capabilities such as PII redaction are commonly implemented as isolated utilities instead of reusable policy-enforcement tools in agent workflows.

## 2.2 Opportunity

Create a single platform where users can learn, build, test, compare, secure, and observe AI systems from first principles. The platform should support both educational experiments and production-style engineering patterns so that learning naturally progresses from a basic LLM call to an instrumented, governed, multi-agent application.

# 3. Product Vision

Build an interactive "AI Systems Lab" where each major GenAI and Agentic AI concept is represented as a configurable module. Users can run experiments, compare configurations, inspect execution traces, and combine modules into increasingly sophisticated agents.

User Request ¦ v Experience Layer ¦ v Agent / Workflow Runtime ¦---- Model Gateway ¦---- Prompt & Context Builder ¦---- RAG / Knowledge ¦---- Memory ¦---- Tools & External APIs ¦---- Security / PII / Guardrails ¦---- Human Approval ¦ v Evaluation + Observability + Cost ¦ v Final Response / Action

# 4. Business Goals and Success Objectives

| ID | Goal | Success Evidence |
| --- | --- | --- |
| BG-01 | Teach AI architecture by exposing internal execution steps rather than only final answers. | A learner can inspect each stage of at least one complete AI workflow. |
| BG-02 | Provide a reusable platform for experimenting with LLMs, RAG, memory, tools, and agents. | New labs use common platform services rather than bespoke implementations. |
| BG-03 | Make AI safety a first-class capability. | PII, prompt-injection, permissions, and output controls are visible in traces. |
| BG-04 | Support objective experimentation. | Users can compare model/configuration runs using repeatable metrics. |
| BG-05 | Demonstrate production-grade architecture practices. | System includes API contracts, persistence, tracing, retries, auth, budgets, and testable workflows. |
| BG-06 | Create a portfolio-quality flagship project. | Platform demonstrates end-to-end architecture beyond a single chatbot/RAG demo. |

# 5. Target Users and Personas

| Persona | Profile | Primary Goal | Key Needs |
| --- | --- | --- | --- |
| P1 - AI Learner | Developer / student learning GenAI | Understand each AI building block through interactive experiments. | Needs visibility, explanations, safe defaults, comparison views. |
| P2 - Software Engineer | Application engineer adding AI to products | Build RAG, tool calling, workflows, and tests. | Needs APIs, reusable components, debugging, evaluation. |
| P3 - AI Architect | Senior engineer / architect | Compare architectures and make design trade-offs. | Needs observability, cost, latency, routing, storage, governance. |
| P4 - Security Engineer | AI security / red-team practitioner | Find leakage, injection, unsafe tool use, and policy gaps. | Needs attack simulation, permission controls, evidence, audit trails. |
| P5 - Product / Technical Leader | Decision-maker evaluating AI capability | Understand quality, cost, risk, and delivery status. | Needs scorecards, KPIs, concise summaries, explainability. |

# 6. Representative End-User Journeys

## 6.1 Journey A - Learn Temperature and Model Behavior

Open LLM Playground.

Enter the same system and user prompt.

Run at temperature 0, 0.5, and 1.0 with multiple repetitions.

Compare outputs, token counts, latency, cost, and semantic similarity.

Save the experiment and conclusion.

## 6.2 Journey B - Understand RAG End to End

Upload a handbook or policy document.

Select a chunking strategy and observe generated chunks.

Generate embeddings and inspect stored vector metadata.

Ask a question and inspect retrieved chunks and relevance scores.

Inspect the exact context and prompt sent to the model.

Compare different Top-K, chunk-size, reranking, and hybrid-search settings.

## 6.3 Journey C - Use the PII Scrubber as an Agent Tool

Upload or locate support logs.

Agent classifies the task and selects the PII Scrubber tool.

PII engine performs rule-based and optional LLM-enhanced detection.

Security policy determines redaction strategy.

Agent validates the sanitized output.

User receives sanitized files plus an audit report showing detected entity classes without exposing protected values.

## 6.4 Journey D - Secure an Agent Against Tool Abuse

Create an agent with database and email tools.

Run an adversarial prompt requesting an unauthorized action.

Policy engine evaluates identity, requested action, tool scope, and risk.

High-risk action is blocked or routed to human approval.

Trace viewer shows exactly why the decision was made.

# 7. Product Scope

## 7.1 In Scope

LLM playground and provider abstraction

Prompt experimentation and structured outputs

Token and context analysis

Document parsing and chunking

Embeddings and vector databases

RAG and reranking

Conversation and long-term memory

Tool/function calling and third-party APIs

Agent runtime / harness and state

Multi-step workflows and multi-agent orchestration

PII/data security, prompt-injection defenses, permissions and guardrails

Human-in-the-loop approvals

Tracing, cost, latency and execution inspection

Evaluation, regression testing and red-team testing

Configurable labs and saved experiments

## 7.2 Out of Scope for Initial Release

Training a foundation model from scratch

Building a general-purpose production SaaS marketplace

Unrestricted autonomous execution of high-impact external actions

Enterprise identity federation and complex billing in MVP

Replacing dedicated SIEM/DLP products; integrations may be added later

# 8. Capability Map

| ID | Capability | Summary | Release |
| --- | --- | --- | --- |
| C01 | LLM Playground | Models, parameters, context, tokens, structured output | MVP |
| C02 | Prompt Lab | Prompt variants, templates, comparison, versioning | MVP |
| C03 | Document Lab | Parsing, cleaning, tokenization, chunk visualization | MVP |
| C04 | Embedding Lab | Embeddings, similarity, projection visualization | MVP |
| C05 | Vector Store Lab | pgvector/local vector store, metadata, filters, search | MVP |
| C06 | RAG Lab | Retrieve, rerank, context build, citations, evaluations | MVP |
| C07 | Memory Lab | Session, conversation, semantic, episodic, long-term | Phase 2 |
| C08 | Tool Lab | Functions, external APIs, database, filesystem adapters | Phase 2 |
| C09 | Agent Runtime | Plan/act/observe, state, retries, budgets, checkpoints | Phase 2 |
| C10 | Human Approval | Risk-based approval gates | Phase 2 |
| C11 | Security Lab | PII, secrets, injection, policy, tool permissions | MVP+ |
| C12 | Observability | Traces, prompts, tools, tokens, latency, errors, cost | MVP |
| C13 | Evaluation | Datasets, metrics, compare runs, regression | Phase 2 |
| C14 | Multi-Agent Lab | Supervisor/delegation/specialist agents | Phase 3 |
| C15 | Red-Team Agent | Automated AI security testing and findings | Phase 3 |

# 9. Detailed Functional Requirements

## 9.1 LLM Playground

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| LLM-001 | The system shall allow users to submit system and user messages to a configured model. | Must |
| LLM-002 | The system shall expose supported inference parameters such as temperature, top-p, maximum output tokens, and response format. | Must |
| LLM-003 | The system shall display model identifier, input tokens, output tokens, total tokens, latency, and estimated cost for each run. | Must |
| LLM-004 | The system shall support repeated runs of the same prompt for behavioral comparison. | Must |
| LLM-005 | The system shall support structured JSON output validated against a schema. | Should |
| LLM-006 | The system shall persist experiment configuration and results for later comparison. | Should |
| LLM-007 | The system shall support provider-independent model adapters through a common interface. | Should |

## 9.2 Prompt Engineering Lab

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| PRM-001 | Users shall create and version prompt templates. | Must |
| PRM-002 | Users shall compare two or more prompt variants using the same input dataset. | Must |
| PRM-003 | The system shall distinguish system, developer/application, user, retrieved-context, memory, and tool-result sections in the assembled prompt. | Should |
| PRM-004 | The system shall show the exact effective prompt/context payload sent to the model, subject to secret redaction. | Must |
| PRM-005 | The system shall support reusable variables and template inputs. | Should |

## 9.3 Document Processing & Chunking

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| DOC-001 | Users shall upload supported text-oriented documents. | Must |
| DOC-002 | The platform shall extract text and preserve source metadata such as document, page/section, and offsets when available. | Must |
| DOC-003 | The platform shall support fixed-size, recursive, sentence/paragraph, structural, and semantic chunking strategies. | Should |
| DOC-004 | Users shall configure chunk size and overlap. | Must |
| DOC-005 | The UI shall visualize each chunk with token count and source boundaries. | Must |
| DOC-006 | The system shall allow side-by-side comparison of chunking strategies. | Should |

## 9.4 Embeddings and Vector Storage

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| VEC-001 | The platform shall generate embeddings for chunks and queries. | Must |
| VEC-002 | The platform shall store embedding vectors with source text and metadata. | Must |
| VEC-003 | The platform shall support cosine similarity or provider-supported equivalent search. | Must |
| VEC-004 | Users shall inspect retrieved records, scores, metadata, and source text. | Must |
| VEC-005 | The platform shall support metadata filtering and namespace/collection isolation. | Should |
| VEC-006 | The architecture shall permit multiple vector-store adapters. | Should |

## 9.5 Retrieval-Augmented Generation

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| RAG-001 | The system shall execute query embedding, vector retrieval, context construction, generation, and citation mapping. | Must |
| RAG-002 | Users shall configure Top-K and score threshold. | Must |
| RAG-003 | The system shall support optional reranking. | Should |
| RAG-004 | The system shall support optional hybrid keyword + vector retrieval. | Could |
| RAG-005 | The trace shall show candidate chunks, selected chunks, scores, and final context. | Must |
| RAG-006 | Answers shall cite source document/page or source identifier where available. | Must |
| RAG-007 | The system shall provide an evaluation mode to compare RAG configurations on a test set. | Should |

## 9.6 Memory

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| MEM-001 | The platform shall support transient session/working memory. | Must |
| MEM-002 | The platform shall support conversation history with configurable truncation or summarization. | Must |
| MEM-003 | The platform shall support persisted semantic memories represented as facts/preferences with provenance. | Should |
| MEM-004 | The platform shall support episodic memories representing prior interactions/events. | Could |
| MEM-005 | Each retrieved memory shall include source/provenance, created time, confidence/relevance, and memory type. | Should |
| MEM-006 | Users shall be able to inspect, delete, or expire persistent memories. | Must |
| MEM-007 | Memory retrieval shall respect user/tenant boundaries and authorization. | Must |

## 9.7 Tool Calling and Integrations

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| TOOL-001 | The runtime shall expose tools through typed schemas with descriptions and input validation. | Must |
| TOOL-002 | The agent shall be able to select an allowed tool and provide validated arguments. | Must |
| TOOL-003 | Tool results shall be captured as trace events and may be added to model context. | Must |
| TOOL-004 | The platform shall include sample tools such as calculator, database query, file read, web/API request stub, and PII Scrubber. | Must |
| TOOL-005 | Tool permissions shall be configurable by agent, user/role, environment, and risk level. | Must |
| TOOL-006 | Tools shall implement timeout, error handling, retry policy, and output-size limits. | Must |

## 9.8 Agent Runtime / Harness

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| AGT-001 | The agent runtime shall maintain explicit execution state across steps. | Must |
| AGT-002 | The runtime shall support plan/act/observe or graph-based multi-step execution. | Must |
| AGT-003 | The runtime shall enforce maximum steps, token budgets, time budgets, and tool-call budgets. | Must |
| AGT-004 | The runtime shall support retry and fallback policies for transient failures. | Must |
| AGT-005 | The runtime shall support checkpoints so a run can be inspected and safely resumed where appropriate. | Should |
| AGT-006 | The runtime shall detect repeated or non-progressing loops and terminate safely. | Must |
| AGT-007 | The agent shall produce a final response that distinguishes generated content from executed actions/results. | Should |

## 9.9 Human-in-the-Loop

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| HITL-001 | Policies shall classify actions as auto-allowed, denied, or approval-required. | Must |
| HITL-002 | Approval screens shall display requested action, target, parameters, risk reason, and sanitized supporting context. | Must |
| HITL-003 | Users shall be able to approve or reject an action. | Must |
| HITL-004 | The system shall log approver identity, decision, timestamp, and final executed parameters. | Must |
| HITL-005 | The system shall revalidate authorization immediately before executing an approved action. | Should |

## 9.10 Security and PII

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| SEC-001 | The existing PII Scrubbing Agent shall be exposed as a reusable platform tool/service. | Must |
| SEC-002 | PII detection shall support deterministic/rule-based detectors and optional LLM-enhanced detection. | Must |
| SEC-003 | Users shall select or configure redaction/masking/anonymization policies. | Must |
| SEC-004 | The system shall detect likely secrets such as API keys/tokens using deterministic patterns and entropy/known-prefix methods where applicable. | Should |
| SEC-005 | The runtime shall evaluate direct and indirect prompt-injection signals around untrusted content. | Should |
| SEC-006 | Retrieved content and tool outputs shall be treated as untrusted data and separated from system instructions. | Must |
| SEC-007 | Sensitive values shall be redacted from logs/traces by default. | Must |
| SEC-008 | The platform shall maintain an audit trail of security decisions without retaining raw sensitive values unless explicitly required and authorized. | Must |
| SEC-009 | The platform shall support security test cases for leakage, prompt injection, excessive permissions, and unsafe tool actions. | Should |

## 9.11 Observability and Explainability

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| OBS-001 | Every execution shall receive a unique run/trace identifier. | Must |
| OBS-002 | The system shall record ordered events for model calls, retrieval, memory, tool calls, policy checks, approvals, errors, and output validation. | Must |
| OBS-003 | The UI shall present an execution timeline and allow users to inspect each event. | Must |
| OBS-004 | The system shall aggregate token usage, cost, latency, tool calls, retries, and failures. | Must |
| OBS-005 | A "Show Me What Happened" view shall explain the end-to-end path in understandable language. | Must |
| OBS-006 | Trace export shall exclude or mask secrets/PII according to policy. | Must |

## 9.12 Evaluation

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| EVAL-001 | Users shall define evaluation datasets consisting of input, expected characteristics, and optional reference answers. | Must |
| EVAL-002 | The platform shall support response-quality metrics such as relevance, groundedness, correctness or task success, depending on lab. | Must |
| EVAL-003 | RAG evaluation shall capture retrieval precision/recall or suitable proxy metrics. | Should |
| EVAL-004 | Agent evaluation shall capture task success, tool success, step count, policy violations, and completion reason. | Must |
| EVAL-005 | Security evaluation shall capture leakage, injection-resistance, unsafe-action attempts, and blocked/allowed outcomes. | Must |
| EVAL-006 | Users shall compare versions/configurations and detect regressions. | Should |

## 9.13 Multi-Agent System

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| MAG-001 | The platform shall support a supervisor/orchestrator delegating tasks to specialist agents. | Could |
| MAG-002 | Each specialist agent shall have a separate prompt, tools, permissions, memory scope, and model configuration. | Could |
| MAG-003 | Cross-agent messages and delegations shall be visible in the trace. | Could |
| MAG-004 | The runtime shall prevent unrestricted recursive agent spawning. | Must when enabled |

# 10. PII Scrubbing Agent - Expanded Business Design

## 10.1 Role in the Platform

The PII Scrubbing Agent will be promoted from a standalone upload-and-redact application into a reusable AI Data Security Service. It can be invoked directly by a user, automatically within an ingestion pipeline, before sending content to an external model, before tool output is persisted, or by another agent as part of a larger workflow.

## 10.2 Target Processing Flow

Input File / Text / Tool Output ¦ v Pre-Processing + File Type Validation ¦ v Deterministic PII / Secret Detection ¦ +---- Optional LLM-Enhanced Detection ¦ v Policy Classification ¦ v Redact / Mask / Replace / Hash / Block ¦ v Validation Scan ¦ v Sanitized Output + Non-sensitive Audit Report

## 10.3 PII-Specific Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| PII-001 | Support plain text and configurable document/file formats. | Must |
| PII-002 | Detect common personal identifiers such as names, emails, phone numbers, addresses, IDs and configurable custom entities. | Must |
| PII-003 | Allow policy profiles, e.g., general privacy, customer-support logs, development logs, compliance-oriented templates. | Should |
| PII-004 | Allow replacement strategies: redact, partial mask, deterministic token, synthetic replacement, hash, or drop. | Should |
| PII-005 | Perform a second validation scan after transformation. | Must |
| PII-006 | Return counts/types/confidence while avoiding raw sensitive values in the audit report. | Must |
| PII-007 | Expose the capability through a typed internal API/tool contract. | Must |
| PII-008 | Record which detector/policy caused each redaction in protected audit metadata. | Should |
| PII-009 | Support batch processing with per-file success/failure and resumability. | Should |
| PII-010 | Prevent raw sensitive payloads from entering normal application logs. | Must |

# 11. Logical Architecture

┌──────────────────────────────────────────────────────────────┐ │ Experience Layer │ │ Web UI / Streamlit -> later React/Next.js │ │ Labs ¦ Playground ¦ Trace Explorer ¦ Approval Center │ └──────────────────────────────┬───────────────────────────────┘ │ ┌──────────────────────────────▼───────────────────────────────┐ │ Application/API Layer │ │ FastAPI ¦ Auth ¦ Experiment Service ¦ Run Service │ └──────────────────────────────┬───────────────────────────────┘ │ ┌──────────────────────────────▼───────────────────────────────┐ │ Agent & AI Runtime │ │ Model Gateway ¦ Context Builder ¦ RAG ¦ Memory ¦ Tools │ │ Planner/Graph ¦ Policy Engine ¦ Human Approval │ └───────────────┬─────────────────────────────┬────────────────┘ │ │ ┌───────────────▼────────────┐ ┌────────────▼─────────────────┐ │ Data / Knowledge │ │ Security / Evaluation │ │ Postgres ¦ pgvector │ │ PII ¦ Injection ¦ Evals │ │ Redis ¦ Object Storage │ │ Trace ¦ Cost ¦ Audit │ └────────────────────────────┘ └──────────────────────────────┘

# 12. Recommended Technical Architecture

| Area | Recommendation | Rationale |
| --- | --- | --- |
| Frontend | Streamlit for MVP; React/Next.js later | Fast iteration first, richer product UX later. |
| API | Python + FastAPI + Pydantic | Typed contracts, async support, simple AI ecosystem integration. |
| Primary DB | PostgreSQL | Users, experiments, runs, configs, audit metadata. |
| Vector DB | PostgreSQL + pgvector initially | Keeps structured and vector data in one operational system for MVP. |
| Cache/State | Redis | Short-lived session state, caching, locks, optional queues. |
| Object Storage | S3-compatible storage / cloud object storage | Documents, sanitized outputs, evaluation datasets. |
| Model Layer | Provider adapters | Avoid hard-coding business logic to one LLM provider. |
| Agent Framework | Direct runtime first; graph/orchestration framework later | Learn core mechanics before relying on abstraction. |
| Telemetry | OpenTelemetry-compatible tracing + application metrics | Portable observability and end-to-end correlation. |
| Deployment | Containers; local Compose first; managed cloud later | Reproducible dev environment with a path to production. |

# 13. Data and Storage Design

| Data Type | Store | Examples |
| --- | --- | --- |
| Relational data | PostgreSQL | Users, roles, experiments, configurations, runs, approvals, policies, evaluation definitions. |
| Vector data | pgvector / pluggable vector adapter | Chunk embeddings, semantic memories, searchable knowledge. |
| Objects | Object storage | Original documents, sanitized outputs, exports, larger artifacts. |
| Cache / ephemeral | Redis | Session state, caches, locks, short-lived agent state. |
| Telemetry | Trace/metrics store | Execution spans, measurements, aggregated dashboards. |
| Secrets | Secret manager / environment-backed secret provider | API credentials; never store in experiment content. |

## 13.1 Core Domain Entities

| Entity | Purpose |
| --- | --- |
| User | Actor using the system. |
| Workspace | Isolation boundary for data/configuration. |
| Experiment | Saved lab configuration and purpose. |
| Run | One execution of an experiment/agent. |
| TraceEvent | Ordered observable event inside a run. |
| PromptTemplate | Versioned prompt definition. |
| Document | Uploaded source metadata. |
| Chunk | Processed text segment linked to a document. |
| EmbeddingRecord | Vector + metadata for a chunk or memory. |
| Memory | Persisted fact/event with provenance and scope. |
| ToolDefinition | Typed tool contract and permission metadata. |
| ToolInvocation | One attempted tool execution. |
| Policy | Security/authorization/approval rule. |
| Approval | Human decision for a gated action. |
| EvaluationDataset | Test cases for repeatable evaluation. |
| EvaluationResult | Metrics produced by running a configuration against a dataset. |

# 14. Agent Execution Lifecycle

Authenticate user and establish workspace/authorization context.

Normalize request and classify task/risk.

Load agent configuration, system instructions, budgets, tool permissions, and applicable policies.

Retrieve relevant conversation state, long-term memory, and/or knowledge if required.

Construct model context with clear trust boundaries between instructions and untrusted data.

Call model for response, planning, or tool selection.

Validate proposed tool action against schema, permissions, risk policy, and budgets.

Route approval-required actions to Human-in-the-Loop.

Execute allowed tool and capture sanitized result.

Repeat within maximum step/time/token/tool budgets until completion or safe termination.

Run output validation, grounding/citation checks, and security/PII controls.

Persist trace, metrics, result, and evaluation signals according to retention policy.

Return final response plus explainability view.

# 15. Non-Functional Requirements

| ID | Category | Requirement | Priority |
| --- | --- | --- | --- |
| NFR-001 | Security | Secrets must not be stored in prompts, traces, source control, or client-side configuration. | Must |
| NFR-002 | Privacy | Sensitive values shall be redacted from standard logs and UI diagnostics. | Must |
| NFR-003 | Isolation | Workspace/user data shall be logically isolated in storage and retrieval. | Must |
| NFR-004 | Reliability | Tool and model failures shall produce controlled errors and traceable completion reasons. | Must |
| NFR-005 | Performance | Interactive single-model experiments should provide useful feedback within practical API latency; all component timings shall be measured. | Should |
| NFR-006 | Scalability | Long-running document ingestion/evaluation shall support asynchronous job execution in later phases. | Should |
| NFR-007 | Extensibility | Models, vector stores, tools, chunkers, evaluators, and policies shall use adapter/plugin interfaces. | Must |
| NFR-008 | Auditability | High-risk actions and policy decisions shall be reconstructable from audit records without exposing protected data. | Must |
| NFR-009 | Reproducibility | Experiments shall store relevant configuration and version identifiers. | Should |
| NFR-010 | Usability | Users shall be able to understand the execution path without reading raw logs. | Must |
| NFR-011 | Cost Control | Runs shall support configurable token/tool/step budgets and estimated spend reporting. | Must |
| NFR-012 | Portability | Core business logic shall not depend on one LLM provider or one UI framework. | Should |

# 16. Security Model

## 16.1 Trust Boundaries

User input is untrusted data, even when submitted by an authenticated user.

Retrieved documents are untrusted data and must never be treated as higher-priority instructions.

Tool outputs and third-party API responses are untrusted data.

System/developer instructions, policies, and tool schemas are trusted configuration but must be protected against runtime modification.

External model providers are separate processing boundaries; sensitive data must be minimized according to policy before transmission.

## 16.2 Key Controls

Authentication and role-based access control

Workspace/tenant scoping

Least-privilege tool permissions

Tool argument validation

Approval gates for high-risk actions

PII and secret redaction

Prompt-injection detection signals and instruction/data separation

Output validation and policy enforcement

Execution budgets and loop prevention

Immutable or append-only audit events for sensitive actions

Secure secret management

Retention and deletion controls

# 17. External API and Tool Integration Design

Every tool should be exposed through a consistent contract so the agent runtime can reason about capabilities without receiving unrestricted code execution.

ToolDefinition { id: string name: string description: string input_schema: JSON Schema risk_level: LOW ¦ MEDIUM ¦ HIGH requires_approval: boolean allowed_roles: [] timeout_seconds: integer output_limit: integer } ToolResult { invocation_id: string status: SUCCESS ¦ FAILED ¦ BLOCKED ¦ APPROVAL_REQUIRED safe_summary: string structured_output: object error_code?: string }

## 17.1 Initial Tool Set

| Tool | Purpose | Default Risk |
| --- | --- | --- |
| PII Scrubber | Detect and sanitize sensitive content | Medium |
| Calculator | Deterministic arithmetic | Low |
| Document Reader | Read approved local/workspace files | Low |
| Vector Search | Retrieve authorized knowledge | Low |
| SQL Read Tool | Read from allow-listed views/queries | Medium |
| HTTP/API Tool | Call allow-listed third-party endpoints | Medium |
| Email/Write Action | Demonstration of approval-gated external action | High |

# 18. User Experience Requirements

Home dashboard shall show available labs and recent experiments/runs.

Each lab shall separate configuration, execution, and inspection panels.

Every response shall provide access to "Show Me What Happened" trace view.

Advanced details shall be progressively disclosed so beginners are not overwhelmed.

Comparisons shall use consistent cards/tables for quality, latency, tokens, and cost.

Security blocks shall clearly explain the policy reason without revealing sensitive detector internals that would weaken security.

Approval screens shall show exactly what will happen before the user approves.

All generated artifacts shall indicate source/provenance when applicable.

# 19. Observability and Trace Event Model

| Event | Captured Information |
| --- | --- |
| RUN_STARTED | Run metadata, actor, experiment/config version. |
| MEMORY_RETRIEVED | Memory IDs/types/relevance; protected values omitted. |
| RETRIEVAL_COMPLETED | Query, candidate references, scores, selected chunks. |
| MODEL_REQUEST | Model, parameters, token counts, sanitized prompt sections. |
| MODEL_RESPONSE | Token counts, latency, status, sanitized response metadata. |
| TOOL_PROPOSED | Tool and proposed parameters after secret redaction. |
| POLICY_DECISION | Allow/deny/approval decision and policy identifier. |
| APPROVAL_DECISION | Approver and decision. |
| TOOL_EXECUTED | Tool status, duration, sanitized summary. |
| EVALUATION_COMPLETED | Metrics and test identifiers. |
| RUN_COMPLETED | Final status, total tokens, cost, latency, completion reason. |

# 20. Evaluation Framework

| Area | Candidate Metrics | Purpose |
| --- | --- | --- |
| LLM | Task correctness, format validity, consistency, latency, tokens, cost | Compare models and parameter settings. |
| RAG | Answer correctness, groundedness, citation validity, retrieval precision/recall proxies | Tune chunking and retrieval. |
| Memory | Relevant recall, stale-memory rate, cross-user leakage rate | Validate useful and safe memory. |
| Agent | Task success, tool success, steps, retries, completion reason, policy violations | Measure autonomous workflow quality. |
| Security | PII leakage, prompt-injection success rate, unsafe-action rate, false positive/negative rates | Measure defensive controls. |
| Operations | P50/P95 latency, error rate, spend/run, tokens/run | Track system efficiency. |

# 21. Key Performance Indicators

| KPI Area | Target |
| --- | --- |
| Learning | At least one fully inspectable run for every implemented lab. |
| Explainability | 100% of model/tool runs produce a trace ID and ordered execution view. |
| Security | 0 raw secrets/PII in normal application logs during validation tests. |
| Reliability | Controlled completion reason for 100% of failed/blocked agent runs. |
| RAG | Citations map to retrieved source records for all citation-enabled responses. |
| Evaluation | Every major module has a repeatable test/evaluation set before Phase 3. |
| Extensibility | Adding a new model/tool should not require changes to unrelated business logic. |

# 22. Phased Delivery Plan

| Phase | Name | Scope | Learning Outcome |
| --- | --- | --- | --- |
| Deliverable 1 | Foundation + LLM Playground | Project structure, configuration, model adapter, prompt execution, token/cost/latency, saved runs. | Understand raw LLM inference without framework abstraction. |
| Deliverable 2 | Document & Chunking Lab | File ingestion, parsing, tokenization, chunk strategies, visualizer. | Understand data preparation. |
| Deliverable 3 | Embeddings + Vector Store | Embeddings, pgvector, similarity search, metadata inspection. | Understand semantic search. |
| Deliverable 4 | RAG Engine | Retrieve, context build, answer, citations, trace. | Understand end-to-end RAG. |
| Deliverable 5 | PII/Data Security Integration | PII Scrubber service/tool, policies, secure traces, post-scan. | Turn existing agent into platform security capability. |
| Deliverable 6 | Memory Lab | Session/history/semantic memory, provenance, deletion. | Understand memory types and lifecycle. |
| Deliverable 7 | Tool Lab | Typed tools, validation, permissions, retry/timeout. | Understand function/tool calling. |
| Deliverable 8 | Agent Runtime | State, planning/graph, budgets, loop prevention, completion reasons. | Build an agent harness. |
| Deliverable 9 | Human Approval + Policy | Risk classification, approvals, audit. | Build safe action governance. |
| Deliverable 10 | Evaluation + Trace Explorer | Datasets, metrics, comparisons, regression, full explainability. | Make AI behavior measurable. |
| Deliverable 11 | Multi-Agent Lab | Supervisor + specialists, isolated tools/memory/permissions. | Understand delegation and coordination. |
| Deliverable 12 | AI Red-Team Agent | Automated security scenarios, findings, evidence, remediation suggestions. | Create flagship advanced security use case. |

# 23. MVP Definition

The MVP should stop before complex multi-agent behavior. Its purpose is to create a strong foundation that can explain and measure the complete LLM-to-RAG-to-security path.

LLM Playground with model parameters and run metrics.

Prompt templates and exact effective prompt inspection.

Document upload, parsing, tokenization, and multiple chunking strategies.

Embeddings and one persistent vector store (recommended: pgvector).

RAG with Top-K, threshold, citations, and trace inspection.

PII Scrubber integrated as reusable preprocessing/security tool.

Run/trace persistence with "Show Me What Happened" timeline.

Basic experiment comparison for quality, latency, tokens, and estimated cost.

MVP Boundary Do not add multi-agent orchestration, broad third-party integrations, or autonomous write actions until the model/RAG/security/trace foundation is stable and measurable.

# 24. Acceptance Criteria by Major Deliverable

| Capability | Acceptance Criteria |
| --- | --- |
| LLM Playground | A user can run the same prompt with different model parameters and compare outputs, tokens, latency, and cost. |
| Chunking | A user can upload a document, switch chunk strategy/size/overlap, and inspect exactly what each chunk contains. |
| Vector Store | A user can query embeddings and see top matches with scores and source metadata. |
| RAG | A user can ask a question and inspect retrieval candidates, selected context, final prompt, model answer, and citations. |
| PII Security | A user or agent can sanitize data; validation re-scan passes; raw protected values do not appear in standard traces. |
| Memory | A user can see what memory was retrieved, why, where it came from, and delete it. |
| Tool Calling | An agent can call a typed tool; invalid parameters are rejected; the result is recorded in trace. |
| Agent Runtime | A multi-step task executes within configured budgets and terminates with an explicit completion reason. |
| HITL | A high-risk action cannot execute until an authorized user approves it. |
| Evaluation | Two configurations can run against the same dataset and produce comparable metrics. |
| Explainability | Every run has a trace timeline that allows a user to understand the execution path without raw infrastructure logs. |

# 25. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Framework complexity hides fundamentals | Implement initial LLM/RAG/tool runtime directly; add orchestration frameworks after concepts are visible. |
| Scope becomes too broad | Deliver sequential labs and enforce MVP boundary. |
| LLM behavior is nondeterministic | Use evaluation datasets, repeated runs, versioned configs, and statistical comparisons. |
| Sensitive data leaks into traces | Centralize redaction middleware and default to sanitized telemetry. |
| Agent calls unsafe tools | Least privilege, typed schemas, policies, budgets, and human approval. |
| Prompt injection manipulates agent | Separate instructions from untrusted data; validate tool actions independently of model text. |
| Cost grows during experiments | Per-run budgets, cost estimation, caching where appropriate, and smaller-model routing. |
| Memory becomes incorrect/stale | Provenance, confidence, TTL/expiration, user controls, and evaluation. |
| Provider lock-in | Use model and vector-store adapter interfaces. |
| Too many technologies at once | Begin with Python/FastAPI/Streamlit/Postgres/pgvector; add components only when a learning goal requires them. |

# 26. Future Vision

AI Architecture Composer: drag-and-drop model, retrieval, memory, tools, policies, and evaluators into a runnable graph.

Automated experiment optimizer that searches chunking/retrieval/model configurations under cost and quality constraints.

AI Red-Team Agent that generates adversarial cases, executes controlled tests, and produces evidence-based findings.

Synthetic test-data generator that creates privacy-safe evaluation datasets.

Policy-as-code for agent tool permissions, data boundaries, and approval rules.

Local/private model path for sensitive workloads and model-routing experiments.

Agent replay debugger that replays a stored trace against a new prompt/model/policy version.

Architecture report generator that produces a system-design summary from saved experiment configuration and results.

# 27. Recommended Repository Structure

genai-architecture-explorer/ ├── apps/ │ ├── playground/ │ ├── rag_lab/ │ ├── agent_lab/ │ └── security_lab/ ├── api/ ├── core/ │ ├── llm/ │ ├── prompts/ │ ├── chunking/ │ ├── embeddings/ │ ├── retrieval/ │ ├── memory/ │ ├── agents/ │ └── tools/ ├── security/ │ ├── pii/ │ ├── secrets/ │ ├── prompt_injection/ │ └── policy/ ├── evaluation/ ├── observability/ ├── storage/ │ ├── postgres/ │ ├── vector/ │ ├── redis/ │ └── object_store/ ├── integrations/ ├── tests/ └── docs/

# 28. Definition of Done for Each Module

Business and learning objective documented.

Configuration exposed through UI/API.

Happy path implemented.

Validation and error handling implemented.

Execution trace events emitted.

Token/latency/cost metrics captured where applicable.

Security and privacy review completed.

Unit tests and at least one end-to-end test implemented.

Evaluation example or measurable success criterion provided.

User can inspect what happened internally.

Documentation includes one reproducible experiment.

# 29. Glossary

| Term | Definition |
| --- | --- |
| Agent | An AI-driven runtime that can select actions/tools and progress through multiple steps toward a goal. |
| Agent Harness | The runtime around an LLM that provides state, prompts, tools, memory, retries, policies, budgets, tracing, and approvals. |
| Chunk | A segment of source content used for embedding or model context. |
| Context Window | The model limit for input/output tokens considered during a request. |
| Embedding | A numeric vector representing semantic characteristics of content. |
| Groundedness | Degree to which an answer is supported by provided/retrieved evidence. |
| Human-in-the-Loop | A control requiring human review or approval before specific actions. |
| Memory | Information retained across a run, conversation, or longer period and made available to the agent. |
| Prompt Injection | Malicious or conflicting instructions intended to override intended model/agent behavior. |
| RAG | Retrieval-Augmented Generation: retrieval of external knowledge that is inserted into model context before generation. |
| Reranker | A component that re-scores candidate retrieval results for relevance. |
| Tool Calling | Model-guided selection of a structured external function/API. |
| Trace | Ordered record of meaningful execution events for one run. |
| Vector Database | A store optimized for similarity search over embedding vectors. |

# 30. Final Product Positioning

Positioning Statement GenAI Architecture Explorer is a hands-on, explainable AI systems laboratory that teaches how Generative AI and Agentic AI applications actually work by exposing every important decision and data transition - from prompts and tokens to RAG, memory, tools, security, evaluation, and autonomous execution.